## Slide 1: Value Capture Transformation
Prepared by Slalom for Bayer Crop Science
March 2019

## Slide 2
Our Understanding
Bayer is looking for a partner to help create a highly secure independent AWS environment to migrate their existing Value Capture platform to support additional external customers. As part of this effort, this team would:
  Work with existing Bayer ISO and Cloud Engineering teams to migrate the platform to a new environment
  Complete the framework for migration in ~6 months
  Design AWS Landing Zone and associated technologies for the migration effort

## Slide 3
Approach & Workstreams
Collaborative approach across 24 weeks in order to best design and build a company agnostic, secure, and independent AWS environment for the Value Capture Transformation. Slalom will work within an agile framework with the VCT development team for the project.
AWS Design & Migration
Configure IAM
Design & implement Account and VPC strategy
Setup and configure bastion host(s)
Migrate existing resources (S3, SNS, SQS, lambdas, API Gateway configs, etc) from Legacy Monsanto AWS to newly designed AWS environment
App Container/ Serverless Epic
Create migration strategy for CloudFoundry & AWS Lambdas to ECS with Fargate or similar solution
Analysis of CI/CD tooling to integrate with ECS/Fargate or similar solution
Migrate front end services from Cloud Foundry to AWS ECS or mutually agreed upon solution
Migrate Cloudfront from legacy AWS environment to the new account structure
Setup and configure Service Discovery
Database Services & Compliance Epic
Develop and operationalize a strategy to move databases into net new AWS account
  Potential solutions - Snapshots, VCP Peering, Postgres dump/restore
Supplier will review current processes and analyze for SOX compliance
Migrate Elasticache instances from legacy environment to new AWS account structure
Analyze and implement an alternative for the current Event Store Database
Messaging Platform Epic
Perform analysis and make recommendations for refactoring from current Kafka instance to one or multiple of the following technologies:
  AWS MKS
  Confluent Kafka as a Service
  AWS Kinesis
  Dedicated Kafka Instance
API Management Epic
Evaluate, plan and design move from Bayer’s Akana/Ocelot to independent instances
Evaluate API Gateway and Ping integration
Setup proof of concept of NGINX+
Secrets Management Epic
Conduct discovery and analysis on current Vault implementation and make recommendations for replacing Jumpbox and Secrets storage
Integration testing with AWS Secret Manager to ensure rotation of keys between VCT and POD platforms
Build test environment to support jumpbox and rotation of keys
Develop Database credential rotation automation
Implement AWS SSM Parameter Store or similar solution

## Slide 4
Approach & Workstreams (Continued)
Collaborative approach across 24 weeks in order to best design and build a company agnostic, secure, and independent AWS environment for the Value Capture Transformation. Slalom will work within an agile framework with the VCT development team for the project.
Identity and Access Management Epic
Develop tool migration plan from Bayer Ping to a “cost per use” based solution that supports OAuth2 and SAML such as AWS Cognito
Develop requirements matrix for SOX compliance
Design RBAC and group authentication policies/controls
Implement an entitlement management solution to replace existing Value Capture solution
Integrate into new IDM
Migrate legacy entitlements to new account structure
Legacy integration support with SAML until cutover
Develop a migration strategy to migrate users from Ping to Cognito or similar solution
Monitoring & Logging Epic
Perform analysis and make recommendations for logging and monitoring
Analysis between maintaining an ELK stack and using Splunk Cloud
Design baseline dashboards in ELK or Splunk
Configure CloudWatch Alerts and centralized logging
DevOps Tools Epic
Build and deploy new instances of Jira and GitHub Enterprise
Setup and configure database instances
Setup new instance of Grafana
Create new instances of Nexus, NPM, and design migration from existing Bayer infrastructure

## Slide 5
High Level Engagement Timeline
S0 | S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8 | S9-12+
API Management
Monitoring and Logging
Discovery / Sprint 0
Design & Implementation
Kickoff
App Container Migration
AWS Account Creation / Landing Zone
Database Services
Weekly check in with sponsor
Pre-Prod Migration
Messaging Platform
Access Management
DevOps Tools
Monthly check in with ISO
PETCO Review

## Slide 6
Core Team
Slalom + VCT Team Structure & Responsibilities
Program / Project Management
VCT Team
Integrated Team
Legend:
Slalom Team
Full Stack Developers (6)
Cloud Architect (1)
Cloud Engineers (3)
Subject Mater Experts (as needed)
Solution Owner
Program Owner
Sponsor: George Mitchom
Client Leadership Team: Chris Carl, Joe Price, Brian Small, Nick Diaz
Extended Team
PETCO, ISO, Cloud Engineering
Role: complete project stories / task to ensure user stories and requirements are completed
Estimated commitment: 40 hours per week (100% of time)
Role: provide executive leadership to oversee project. Provide senior leadership to support project execution
Estimated commitment: 2-4 hours per week (<5% of time)
Role: oversee projects and manage Core Team.
Estimated commitment: 40 hours per week
Role: provide guidance and expertise to support project from adjacent departments / capabilities
Estimated commitment: 1-2 hours per week (~5% of time)